[image: image1.emf]
Request for Proposal

La Crosse County Jail Renovation Project
Table of Contents

Section 1: 
RFP Overview…………………………………. 3
Section 2:
Proposal Submittal Instructions…………… 3
Section 3:
Scope of Work…………………………………. 7
Section 4:
Evaluation of Proposals……………………… 10
Exhibit A           Project Delivery Scope………………………. 11
Section 1 - RFP Overview

1.1 Introduction 
La Crosse County main jail facility designed in 1997, along with the addition completed in 2010,

initially allowed La Crosse County to serve the population well and for female housing to

be moved from a much older facility. However, population trends of the individuals

incarcerated have changed over time, and a reevaluation of the present facility for

potential renovation to better serve the current and future populations has been

solicited.

The inmate profile is changing.  The jail ADP in  January of 2026 was 144.  February is trending to 150.  Total capacity is 242.  Special needs population (especially those with severe and persistent mental illness) has grown beyond facility design capacity. Women’s housing remains in older units without the direct supervision and programming space available to men
1.2 Location
La Crosse County Jail is located in the Law Enforcement Center:
333 Vine Street
La Crosse, WI  54601
Section 2 - Proposal Submittal Instructions

2.1   RFP Schedule

The following is a list of the important dates for activities related to the RFP process.  La Crosse County reserves the right to change these dates and will post the changes on its web site. 

	Activity
	Time
	Date

	RFP released
	
	3/10/2026

	Vendor Conference (Section 2.2)
	8:30 am
	3/17/2026

	Submission of proposals
	10 am
	4/16./2026

	Vendor Interviews
	
	5/7/2026

	Judiciary and Law Committee
	
	6/9/2026

	Executive Committee
	
	6/10.2026

	County Board
	
	6/18/2026


This RFP is posted on the RFP page of the  La Crosse County web site and the DemandStar Website. The County reserves the right to amend this RFP at any time.  In the event it becomes necessary to amend, alter or delete any part of the RFP, changes to the RFP will be posted on the web site and on the DemandStar website.   Any amendments will be emailed directly to participants of the Vendor Conference and Jail Tour. 
2.2 Vendor’s Conference and Tour of Jail 

        A pre-proposal meeting is scheduled for 8:30 am, Tuesday, March 17, 2026, in the 
       following location:


        Law Enforcement Center
        Room  1617
        333 Vine Street
        La Crosse, WI

        
       The LEC building entrance is located on the southeast corner of the facility and is marked by flags.  
       The entrance is situated at the intersection of Vine Street and 4th Street.

        A metered parking lot is available one block north of the building entrance on 4th Street. This lot can 
        be accessed directly from 4th Street. Please note that 4th Street is a one‑way street with traffic 
        flowing north.

        Street parking is available along both 4th Street and Vine Street. In addition, public parking ramps 
        are located within a 3‑ to 4‑block radius of the LEC building.

       Please note that all visitors must pass through a metal detector located in the lobby of the LEC 
        building. Please allow additional time for this security screening.

       Agenda for Vendor Conference and Jail Tour 
       
         1. Introductions and RFP Overview
         2. Jail Tour with questions / answers 
         3. Return to conference room for a wrap up and additional question / answer

         The estimated duration for the Vendor Conference and Jail Tour is approximately 90 minutes.

      
       Questions regarding the RFP will be addressed at the vendor conference. The 
       County may provide verbal clarifications, explanations, or responses to inquiries; the County is 
       not bound by any verbal representation. If any new and/or substantive information is provided in 
       response to questions raised at the tour, it will be recorded in a written addendum 
       to this RFP.     

2.4 Submission of Questions

      Scope of Work questions shall be submitted to:

       Ryan Westpfahl, Facilities Department
       608.785-6109,  rwestpfahl@lacrossecounty.org  
         
      Procurement Process Questions shall be submitted to:

       Bryan Jostad, Purchasing Manager
       608-785-5879,  bjostad@lacrossecounty.org
2.5 Submission of Proposals 

All proposals shall be submitted in complete original form using the DemandStar Network DemandStar will also serve as the proposal collection destination.

*RFP Terms and Conditions document is located on the La Crosse County RFP webpage
    https://lacrossecounty.org/home/business/requests-for-proposals/requests-for-proposal


*Vendors submitting a proposal are acknowledging they have read and understand the 
   RFP Terms and Conditions. The successful vendor shall sign the Certification 
   Regarding Suspension and Debarment which is located on the link above. 

Proposals submitted will be marked as “La Crosse County Jail Renovation Project ” and must be submitted to DemandStar no later than 10:00 am, CST, April 16,  2026.

Proposals received after the above date and time will not be reviewed.
2.6 Opening of Proposals 

The proposals will be publicly opened at 10:05 am, April 16, 2026,  in the following location: 

County Administrative Center
Room 1107

212 6th Street North
La Crosse, WI  54601

At that time, the names of vendors who properly submitted proposals will be announced.  Announcement of the names of the vendors who submitted proposals is not guarantee that the proposals otherwise comply with the specifications of this RFP.  

2.7 Other information
Vendors may submit any other information that is not described in this proposal that would be beneficial to La Crosse County.  If in the vendor’s opinion the County has overlooked anything material or relevant, such item(s) may be brought to the County’s attention and be included in the proposal.

Section 3   Scope of Work

 Design and Construction Management Services

1. Background Information:
a. La Crosse County will enter into one contract with a single entity responsible for design and construction management using AGC Consensus Doc 410 or AIA A141-2004 Standard Form of Agreement Between Owner and Design-Builder or comparable.  
b. To meet the requirement of a single, two (or more) organizations may partner for this project with one of the partners taking the lead role. 

c. The project will need to be designed and constructed in phases to allow for continued operation of the jail during construction. Proposed construction phasing will need to be approved by county jail administration.

d. All staff working within the jail during construction will be required to have a background check completed.

2.  Project Overview

      The County intends to undertake renovations to:

1. Pod K, a direct supervision housing unit, to facilitate the separation of inmate classifications and to accommodate sub day rooms specialized inmate populations requiring enhanced safety, security, and supervision; and

2. An existing portion of the main jail structure, to provide for the creation of six (6) medical housing cells and associated support areas.

3. Convert one (1) existing cell near the Receiving area into a padded safety cell designed for temporary housing of individuals requiring close observation.

4. Evaluate the feasibility of replacing existing sliding cell doors in the S and T Units with hinged doors.

     The objectives of this project are to:

· Improve inmate management flexibility and staff visibility.

· Enhance safety and security for both inmates and staff.

· Modernize building systems and ensure compliance with current jail design and fire safety standards; and

· Provide cost-effective and sustainable renovation solutions that support the ongoing operation of the facility.

     Specific Areas of concern:

      Upper Tier Showers and Bathrooms – remodel two existing cells

· Upper Tier Dayroom Extension – extend upper tier towards the dayroom for additional 
              space for upper tier classified inmates. Add plexiglass barrier for safety.

· Upper Tier Fire Doors and Emergency Egress – added for security

· Lower Tier – add two sub dayrooms – 4 cells each with dayroom/tables.

· Lower Tier – Replace wooden doors and porcelain toilets in 8 sub dayroom cells.

· Lower Tier – Replace metal bunks with concrete slabs in 8 sub dayroom cells.

· Stair Relocation – necessary as they will restrict the sub dayroom construction.

· Lower Tier Showers and Bathrooms – Remodel two existing cells for direct supervision 
                                                                  section.

· Angled Glass Separation between the 2 sub dayrooms – addresses visibility 
                                                                                                  concerns.

· Raised Duty Station – improve visibility for CO’s. 

· Medical Cell Modifications (B Block / A Block) – look at both blocks (but only select 
             one) for renovation to include 6 or more medical cells with a shower.

· Door Conversion (Receiving S and T Units) – replace sliders with standard detention 
             grade doors for security purposes.

· Padded Safety Cell Conversion (Receiving/Medical) - convert Medical cell # 5 to an 
             additional padded cell.

2. Project Schedule


 The Jail Renovation Project is scheduled to begin in January of 2027.   This project is contingent on
  funds being approved in the 2027 County Budget. 
3. Scope of Work:

    Note:  1. Self- Performance

The primary responsibility of the selected vendor is to provide construction management services and serve as La Crosse County’s representative during all phases of planning and construction.  The selected vendor may submit bids on construction services, including the sub-contracting of such services. The vendor providing the construction management services is subject to the same rules and procedures as all other competing contractors.  

Design/Construction Management services through occupancy.
a. Scope of work to be performed by CONTRACTOR shall include but not limited to the following:

i. Provide all required civil, structural, mechanical, electrical, and plumbing engineering services as well as technology, kitchen design, and interior design.

ii. Review existing reports, studies and other documents pertaining to CLIENT’s space requirements or otherwise associated with the project.

iii. Prepare a space program with input and participation from CLIENT.

iv. Prepare preliminary project budget including design and construction management fees and estimates of the Cost of the Work for the program requirements using area, volume, or similar conceptual estimating techniques.   Suggest alternative materials and systems and provide cost evaluations for each alternative.

v. Prepare and maintain an integrated project schedule from design through completion of construction.

vi. Review and ensure compliance with laws, codes, and regulations; this includes Local, State and Federal.

vii. Develop a schematic design which includes environmentally responsible design alternatives such as material selection and building orientation and which conforms with CLIENT’s sustainability objectives, space program, budget, and schedule.

viii. Advise CLIENT on proposed site use and improvements, selection of materials, and building systems and equipment.  Provide recommendations on constructability, availability of materials and labor, sequencing for phased construction, time requirements for procurement, installation and construction, and factors related to construction cost including, but not limited to, costs of alternative designs or materials, preliminary budgets, life-cycle data, and possible cost reductions.

ix. Update the project budget at appropriate intervals to reflect detail and refinement through Schematic Design, Design Development and Construction Documents.  Include appropriate contingencies for design, bidding, price escalation, and market conditions in the estimates of the Cost of the Work. Advise CLIENT if there is reason to believe the Cost of the Work may exceed the project budget and make recommendations for corrective action.

x. Upon CLIENT approval of schematic design documents and updated project budget, prepare Design Development documents including but not limited to outline specifications, plans, sections, elevations, and diagrammatic layouts of building systems to describe the structural, mechanical, electrical, and plumbing systems. Incorporate energy modeling to assist CLIENT in making an informed decision regarding systems selection based on the upfront cost, anticipated energy savings and payback period of each system considered. 

xi. Upon CLIENT approval of Design Development Documents and updated project budget, prepare Construction Documents consisting of Drawings and Specifications setting forth in detail the quality levels of materials and systems and other requirements for the construction of the work.

xii. Prepare Bid Documents.

xiii. Develop bidders’ interest in the project and establish bidding schedules.

xiv. Issue Bid Documents to prospective bidders. Bid packages shall break the work down as specifically as possible to encourage participation by both large and small subcontractors.  Ensure that local subcontractors are invited and encouraged to bid.

xv. Receive bids, qualify bids, prepare bid analyses, and make recommendations to CLIENT for the award of contracts or rejection of bids.

xvi. CLIENT may designate specific persons from whom, or entities from which, CONTRACTOR shall obtain bids. CONTRACTOR shall obtain bids from Subcontractors and from suppliers of materials or equipment fabricated especially for the Work.  CLIENT shall then determine, with the advice of CONTRACTOR, which bids will be accepted. CONTRACTOR shall not be required to contract with any party to whom CONTRACTOR has a reasonable objection.

xvii. Prepare and issue Construction Contracts and Purchase Orders.  CLIENT will purchase certain materials and equipment directly to avoid state sales tax.  CONTRACTOR shall facilitate an efficient process for such purchases and payment to subcontractors which minimizes CLIENT effort.

xviii. Obtain all approvals from the governmental authorities having jurisdiction over the project. Obtain building permits and special permits for permanent improvements, except for permits required to be obtained directly by Subcontractors.

xix. Assist the CLIENT by preparing responses to questions and requests for substitution from prospective bidders and amending bid documents in the form of an addenda.

xx. Construction Administration activities shall include but are not limited to participation in construction progress meetings, monthly site visits to review the construction progress and conformance to the construction documents, review shop drawings, answer Requests for Information, prepare a final punch list and other customary duties associated with standards of practice during construction administration. CM will have a site foreman for the duration of the project.
b. Construction Management Services   The scope of work to performed by CONTRACTOR shall include but is not limited to the following:
i. Guaranteed Maximum Price - After the Bids are received, qualified, and accepted by CLIENT, prepare a Guaranteed Maximum Price proposal for CLIENT’s review and acceptance. The Guaranteed Maximum Price shall be the sum of all project costs including all CONTRACTOR fees and Cost of the Work, and shall include anticipated federal, state, or local grants, tax exempt savings, contingencies, allowances, and general conditions.

a. All amounts paid to CONTRACTOR will be in strict accordance with Exhibit A to this RFP entitled PROJECT DELIVERY SCOPE DOCUMENT.  Proposers are cautioned that any proposed deviation from Exhibit A shall result in disqualification.

b. All construction work shall be competitively bid and performed under contract between the CONTRACTOR and selected Subcontractors.  

c. All Cost of Work outside of the fees negotiated within this RFP and General Conditions labor shall be “at cost” pass through costs to CLIENT. All remaining contingencies, allowances and project savings shall be used to reduce the Guaranteed Maximum Price at the completion of the project.

ii. Schedule and conduct weekly meetings to discuss such matters as procedures, progress, coordination, scheduling, and status of the Work.  Prepare and promptly distribute minutes to CLIENT.

iii. Prepare and submit a construction schedule.

iv. Develop a system of cost control for the project, including regular monitoring of actual costs for activities in progress and estimates for uncompleted tasks and proposed changes. Identify variances between actual and estimated costs and submit a monthly analysis to CLIENT.   CLIENT shall be provided access to all CONTRACTOR records related to the Cost of the Work.  
4. Qualifications:

Firms responding to this RFP must demonstrate experience and staff expertise in the following areas.  In cases where separate design and construction management entities are proposing as a team, proposers must specifically address prior experience of the proposed team working together.
a. Design and Construction Management at Risk experience with projects of similar size and scope.

b. Experience in developing programs for past clients with similar requirements.

c. Knowledge of applicable codes and regulations regarding the construction and operation of like facilities.

d. Staff experience in correctional facilities. Prior Experience working with the Wisconsin Department of Corrections and experience in best practices of constructing within an operating a jail.  (i.e., Architectural, Mechanical, Electrical, Structural, Kitchen development, Sustainability, Site, Cost, Cost Estimating, Contract Document Development, Contractor Oversight, etc.)

e. Incorporation of sustainable design features within project budget.

f. Ability to create a competitive bid environment to minimize project cost.

5. Proposal

     The proposal shall contain the following:

a. Cover Letter: The proposal shall be submitted with a cover letter summarizing key points in the proposal. Any introductory remarks may also be placed in the cover letter. The cover letter should not exceed two pages in length. 

b. Scope of Work: Proposers shall describe its plans to provide the requested services. This section should include a narrative description of the proposed methodology to accomplish the required tasks. Proposers shall also provide a detailed scope of work for delivering the project ready for occupancy containing sufficient detail to allow identification of all the items of work required and the respective deliverables.  In cases where separate design and construction management entities are proposing as a team, proposers shall identify the role that each entity will play in delivering the requested scope of work.

c. Project Team:  The Project Manager(s) and key team members assigned to this project and their primary roles and responsibilities shall be identified.  In cases where separate design and construction management entities are proposing as a team, describe the relationship between the firms or staff members and identify previous projects where the firms or staff has worked together. 

d. Key Personnel:  Identify key personnel to be assigned to this project and provide a resume for each person. Each person’s role for this project shall be identified.

e. Related Projects:  Provide a list of other projects performed by the proposed team that are of similar size and scope to this project.   Include references for three projects performed by the proposed team.

f. Background Experience: Provide a brief history of your firm and any proposed subcontractors, names of principals, concise descriptions of the types of work accomplished and any other relevant background information.

g. Fee Proposal: The Fee proposal shall be submitted with the proposal and shall comply with Exhibit A.  The Fee Proposal shall comply with the Total Fee Analysis format:
TOTAL FEE COSTS
Proposed Design Fee _________________________________

Estimated Design Reimbursable Costs = __________________

Proposed CM Fee ____________________________________

Total General Condition Cost = _________________________

Estimated CM Reimbursable Costs = _____________________

Section 4 Evaluation of Proposals

4.1 Evaluation Criteria

La Crosse County will evaluate the proposals using the criteria described below.

	Category
	Points

	Scope of Work
	100

	Project Team
	100

	Related Projects / Background Experience 
	100

	Fee Proposal
	100

	Initial Evalaution Total
	400

	Interview
	400

	Grand Total
	800


4.2 Initial Evaluation

Each proposal shall receive an initial evaluation. The proposals will be reviewed by an evaluation team.  The highest evaluated vendors; up to 3; shall be requested to meet with the evaluation team for an interview. Vendors will be contacted no later than 4 pm, on April 24, 2026, regarding their interview status. Vendors advancing to the interview will be provided with an agenda at this time. 
4.3 Vendor Interview

Vendors participating in this process shall explain and support their written proposal through a presentation, and question/answer forum.  Vendor interviews will be on May 7, 2026.  Vendors must be available on this date to interview.  Vendors may interview in-person, virtually (video) or a combination of. 
PROJECT DELIVERY SCOPE - Exhibit "A"

1. All boxes identified (by service type - Architect or CM) are to be included in fee proposals.





2. Any check mark in either the General Conditions or Cost of Work columns must be included in the NOT TO EXCEED AMOUNT OF SERVICE





3. Any cost not identified on this matrix will not be considered for payment to either the architect or CM firm.



	DESIGN SERVICES - Architect
	Cost of Work
	General Conditions
	Proposed Fee
	Owner
	Reimb Expense

	1
	Space Programming
	
	
	X
	
	

	2
	Conceptual Design Drawings
	
	
	X
	
	

	3
	Schematic Design Drawings
	
	
	X
	
	

	4
	Design Development Drawings
	
	
	X
	
	

	5
	Construction Document Drawings
	
	
	X
	
	

	6
	Multiple Bid Package Preparation
	
	
	X
	
	

	7
	Complete Engineering Services
	
	
	X
	
	

	7.1
	Kitchen Design Services
	
	
	X
	
	

	7.2
	Structural Design Services
	
	
	X
	
	

	7.3
	Civil Design Services
	
	
	X
	
	

	7.4
	Energy Modeling Services
	
	
	X
	
	

	7.5
	Fire Protection Design Services (Scope Documents)
	
	
	X
	
	

	7.6
	Plumbing Design Services
	
	
	X
	
	

	7.7
	HVAC Design Services
	
	
	X
	
	

	7.8
	Electrical Design Services
	
	
	X
	
	

	7.9
	Technology infrastructure Design Services
	
	
	X
	
	

	7.10
	Acoustic Design Service
	
	
	
	
	X

	8
	CAD Design Time
	
	
	X
	
	

	9
	REVIT (or equivalent) project modeling for document preparation
	
	
	X
	
	

	10
	Rendering Development (electronic)
	
	
	
	
	X

	11
	Printing, Duplication, Drawing Reproduction
	
	
	
	
	X

	12
	Design Meetings
	
	
	X
	
	

	13
	Design Meeting Travel Expense
	
	
	
	
	X

	14
	Follow Sustainable LEED Design Standards
	
	
	X
	
	

	15
	LEED Certification
	
	
	
	
	X

	16
	Monthly On-Site Construction Administration
	
	
	X
	
	

	17
	Associated Travel Cost (subsistence, meals, hotels, etc.)
	
	
	
	
	X

	REPRODUCTION, PRINTING & POSTAGE - Architect
	Cost of Work
	General Conditions
	Proposed Fee
	Owner
	Reimb Expense

	1
	Feasibility & Cost Study Documents
	
	
	
	X
	

	2
	MEPFP System Study Documents
	
	
	
	X
	

	3
	Design Document Issues (By Phase) Printing
	
	
	X
	
	

	4
	Construction Documents Issue Printing
	
	
	X
	
	

	5
	Bid Package Documents/Bidding Instructions
	
	
	X
	
	

	6
	Shop Drawing Copying & Printing
	
	
	
	
	X

	7
	As-Built Documentation Submission (hard copy, AutoCAD)
	
	
	X
	
	

	8
	Final As-Built Documents Issue (Drafting and Printing)
	
	
	X
	
	

	9
	Presentation Charts and Graphics
	
	
	
	
	X

	10
	Reference Materials
	
	
	X
	
	

	11
	Preparation & Distribution of Electronic Operations & Maintenance Manuals
	
	
	X
	
	

	12
	Postage & UPS/FedEx Costs
	
	
	X
	
	

	13
	Courier Expense
	
	
	X
	
	

	14
	Special Forms
	
	
	
	
	X

	15
	State Review Fee 
	
	
	
	
	X

	INSURANCE, TAXES AND BONDS – Architect
	Cost of Work
	General Conditions
	Proposed Fee
	Owner
	Reimb Expense

	1
	Error and Omissions 
	
	
	X
	
	

	2
	Auto Insurance
	
	
	X
	
	

	3
	General Liability
	
	
	X
	
	

	4
	Excess (Umbrella) Liability Coverage
	
	
	X
	
	

	5
	Workman's Compensation
	
	
	X
	
	

	6
	Home Office Staff - Insurance
	
	
	X
	
	

	7
	Home Office Staff - Taxes
	
	
	X
	
	

	8
	Project Schedule - Establish, Maintain & Update
	
	
	CM’s fee
	
	

	9
	Project Closeout
	
	
	X
	
	

	10
	Facility Commissioning - Manage, Conduct and Execute
	
	
	
	
	X

	MANAGEMENT SUPERVISION - CM; PROJECT SITE SUPERVISION (LOCATED ON SITE)
	Cost of Work
	General Conditions
	Proposed Fee
	Owner
	Reimb Expense

	1
	Project Director
	
	
	X
	
	

	2
	Project Manager
	
	X
	
	
	

	3
	Project Superintendent(s)
	
	X
	
	
	

	4
	Project Field Engineer
	
	
	X
	
	

	5
	Project Quality Control Engineer
	
	
	X
	
	

	6
	Safety Director
	
	
	X
	
	

	7
	Project Assistant/Secretarial Help
	
	
	X
	
	

	8
	Project Payroll/Timekeeper
	
	
	X
	
	

	CORPORATE OFFICE SUPERVISION – CM (ON SITE PART-TIME, OR IN HOME OFFICE)
	Cost of Work
	General Conditions
	Proposed Fee
	Owner
	Reimb Expense

	1
	Home Office - Project Director
	
	
	X
	
	

	2
	Home Office - Project Manager
	
	X
	
	
	

	3
	Home Office - Project Superintendent
	
	X
	
	
	

	4
	Home Office - Secretarial & Support Services
	
	
	X
	
	

	5
	Home Office - Payroll, Timekeeper
	
	
	X
	
	

	6
	Home Office - Accounting & Purchasing
	
	
	X
	
	

	7
	Home Office - Information Services & Support
	
	
	X
	
	

	8
	Home Office - Executive & Legal Services
	
	
	X
	
	

	9
	Home Office - Estimating
	
	
	X
	
	

	10
	Home Office - Drafting, Detailing
	
	
	X
	
	

	11
	Home Office - Safety
	
	
	X
	
	

	12
	Home Office - Other
	
	
	X
	
	

	GENERAL CONDITIONS – CM TEMPORARY FACILITIES
	Cost of Work
	General Conditions
	Proposed Fee
	Owner
	Reimb Expense

	1
	Field Office of Trailer Rental
	
	X
	
	
	

	2
	Home office Phone/ Fax
	
	X
	
	
	

	3
	Safety Equipment - Hardhats, Glasses, Harnesses, Nets, Barricades, etc.
	
	X
	
	
	

	4
	First Aid Supplies
	
	X
	
	
	

	5
	Temporary Fire Extinguishers
	
	X
	
	
	

	6
	Temporary Fencing
	
	X
	
	
	

	7
	Site Office Supplies
	
	X
	
	
	

	8
	Temporary Stairs, Fencing and Enclosures
	X
	
	
	
	

	9
	Erosion Control
	X
	
	
	
	

	10
	Project Signs
	
	X
	
	
	

	11
	Temporary Telephone
	
	X
	
	
	

	12
	Temporary Electrical
	
	X
	
	
	

	13
	Temporary Gas / Temporary Heating
	
	X
	
	
	

	14
	Temporary Sanitary Facilities
	
	X
	
	
	

	15
	Equipment Rental
	
	
	X
	
	

	16
	Small Tools
	
	
	X
	
	

	17
	Trash Removal
	
	X
	
	
	

	18
	Final Cleaning
	
	X
	
	
	

	19
	Snow Removal
	
	X
	
	
	

	20
	Warranty Work (Labor and Materials)
	
	
	X
	
	

	21
	Field Superintendent Pick-Up Truck
	
	X
	
	
	

	QUALITY CONTROL - CM
	Cost of Work
	General Conditions
	Proposed Fee
	Owner
	Reimb Expense

	1
	Commissioning
	X
	
	
	
	

	2
	Field Inspector/Inspectors Office
	X
	
	
	
	

	3
	Special Testing Consultants
	
	X
	
	
	

	4
	Concrete Testing
	
	X
	
	
	

	5
	Masonry Testing
	
	X
	
	
	

	6
	Compaction Testing
	
	X
	
	
	

	7
	Welding Testing
	
	X
	
	
	

	8
	Soils Investigations
	
	X
	
	
	

	9
	Special Testing Services
	
	X
	
	
	

	10
	Supplies and Materials (Field Office)
	
	X
	
	
	

	11
	Project Photographs
	
	
	X
	
	

	12
	Warranty Inspections Coordination
	
	
	X
	
	

	13
	MEP&FP Testing & Balancing
	X
	
	
	
	

	14
	Project Site Orientation & Training
	
	X
	
	
	


End of RFP
9

